Packet Capture Developer Handoff

Google Docs-ready guide for the remaining work on Packet Capture: Beneath the Network

Status: Frontend-only Next.js implementation. Public content is aligned with the CTF Guidelines and Storyline docs. Backend, auth, database, scoring, and admin operations are still missing.

# 1. Current State

- Framework: Next.js App Router

- Main public site route: /

- Competition platform shell: /platform

- Admin panel shell: /admin

- Shared public content source: app/data.ts

- Main styles and font rules: app/globals.css

- Public assets: public/fonts and public/images

- Implementation type: static frontend only, with no API, database, or authentication

# 2. What Already Exists

- Public event intro, About, Overview, Four Acts, Rules, Scoring, FAQ, Timeline, Sponsors and Partners, and Footer sections

- Route-aware navigation for Main, Competition Platform, and Admin

- Frontend shell for participant modules

- Frontend shell for organizer/admin modules

- Centralized event content in app/data.ts

- Public-safe flag format display: PacketCapture{FLAG_NAME}

# 3. Critical Content Rule

Do not expose real flags, final investigation answers, hidden keys, solution fragments, or final phrases in frontend code, static files, comments, public JSON, or generated HTML.

Keep secret challenge material only in backend-controlled storage or organizer-only files outside the public frontend bundle.

# 4. Gap Matrix

| Area | Current State | Still Needed | Priority |
| --- | --- | --- | --- |
| Backend/API | None | Auth, registration, challenge APIs, submissions, scoring, admin operations | Critical |
| Database | None | Users, teams, challenges, flags, submissions, solves, logs, settings | Critical |
| Auth | None | Participant/team/admin login, role access, sessions, password reset | Critical |
| Registration | Opening soon copy only | Registration form, team validation, approval flow, state controls | High |
| Platform | Frontend shell | Dashboard, challenges, progress, evidence board, leaderboard, announcements | Critical |
| Admin | Frontend shell | Challenge/team/leaderboard/announcement/submission/platform management | Critical |
| Scoring | Static copy only | Backend score engine, hint penalties, tie-breakers, audit trail | Critical |
| Timeline/contact | TBA placeholders | Organizer-confirmed dates and official channel | High |
| Sponsors | Empty placeholder | Sponsor names, tiers, logos, links | Medium |
| Testing | Build only | Unit, integration, E2E, role access, scoring tests | High |

# 5. Backend and Database Requirements

## API Areas

- Authentication and session management

- Registration and team management

- Challenge loading and access control

- Flag submission and validation

- Score calculation and ranking

- Act unlock logic

- Intel Request and hint penalties

- Leaderboard data

- Announcements

- Admin operations

- Submission logs and audit logs

- Platform settings

## Minimum Data Entities

- users, teams, team_members, registrations

- acts, challenges, challenge_files, flags

- submissions, solves, act_unlocks

- intel_requests, story_fragments, evidence_items

- announcements, penalties, leaderboard_snapshots

- audit_logs, platform_settings

# 6. Competition Platform Requirements

The /platform route should become the registered participant area after backend/auth exists.

- Dashboard with team score, rank, current Act, solved count, progress, activity, and announcements

- Storyline view for Prologue, four Acts, and locked Final Investigation

- Challenge workspace grouped by Act with mission brief, objectives, files, hints, and flag submission

- Progress page showing unlock status, remaining points, completed challenges, fragments, and penalties

- Investigation Board for story fragments, evidence, recovered files, keys, and notes

- Leaderboard using Investigation Score first, then official tie-breakers

- Announcements, Team Profile, Settings, and Logout

# 7. Admin Panel Requirements

The /admin route should become a restricted organizer-only area. All permissions must be enforced on the server.

- Admin dashboard with event health, activity, standings, solves, and platform status

- Challenge management for challenge CRUD, files, flags, story fragments, Intel Requests, and point values

- Team management for viewing teams, edits, password resets, progress resets, penalties, and disqualification

- Leaderboard management for overrides, deductions, bonus points, and freeze mode

- Announcement management for creating, editing, scheduling, and archiving announcements

- Submission logs for login history, flag attempts, Intel usage, unlock events, and score changes

- Platform settings for event status, registration state, access controls, and scoring settings

# 8. Security Requirements

- Validate flags and calculate scores only on the backend

- Store flags securely, preferably hashed or protected by server-only validation

- Rate-limit login and flag submission

- Use server-side authorization for participant and admin access

- Add CSRF protection if using cookie-based sessions

- Validate all inputs and escape all outputs

- Keep secrets out of frontend bundles, public files, source maps, and client-side data

- Record audit logs for admin actions and score-affecting events

# 9. Organizer Details Still Needed

- Exact registration open date

- Exact registration close date

- Competition start date

- Final submission deadline

- Awarding/closing date

- Official contact channel

- Team size requirements

- Registration URL or form

- Sponsor and partner names/logos

- Final production platform URL

# 10. Recommended Build Order

- Add README and .env.example.

- Choose backend and database stack.

- Implement auth and role-based access.

- Build registration and team model.

- Build challenge schema and admin challenge management.

- Build flag submission and scoring.

- Build Act unlock and Intel Request logic.

- Connect participant platform pages to real API data.

- Build leaderboard.

- Build announcement system.

- Build audit logs and admin controls.

- Add tests and security hardening.

- Replace TBA event details with organizer-approved values.

- Deploy staging, run QA, then deploy production.

# 11. Launch Readiness Checklist

- [ ] Official dates are confirmed.

- [ ] Official contact channel is confirmed.

- [ ] Registration form is live.

- [ ] Authentication is implemented.

- [ ] Participant platform is protected.

- [ ] Admin panel is protected.

- [ ] Challenges are stored outside the public frontend.

- [ ] Real flags and final answers are not exposed.

- [ ] Score logic is backend-controlled.

- [ ] Intel penalties are backend-controlled.

- [ ] Leaderboard is live and tested.

- [ ] Submission logs are available to organizers.

- [ ] Rate limiting is enabled.

- [ ] Admin audit logs are enabled.

- [ ] Full participant flow is tested.

- [ ] Full admin flow is tested.

- [ ] Production deployment is verified.